TEST PLAN

OrangeHRM

Table of Contents

Overview	2

Scope	2

Inclusions	2

Test Environments	3

Exclusions	3

Test Strategy	4

Problem Tracking and Test Tracking Procedures	5

Roles/Responsibilities	6

Test Schedule	7

Test Deliverables	8

Pricing	9

Entry and Exit Criteria	10

Suspension and Resumption Criteria	11

Tools	12

Risks and Mitigations	13

Approvals	14

# 1.Overview

## Purpose

This document is intended as a complete guide for using OrangeHRM 5.7. This document is specially designed for non-specialists; specialists may find the document a useful point of reference. By reading this guide, you will learn how to use OrangeHRM through the elements of the graphical user interface and what's behind some of the advanced features that are not always obvious at first sight. It will hopefully guide you around some common problems that frequently appear for users of OrangeHRM. The primary purpose of testing OrangeHRM, an open-source Human Resource Management (HRM) software, is to ensure its functionality, reliability, and user experience across various modules like PIM, ESS, Leave Management, and Time & Attendance, ultimately leading to a smooth and efficient HR process.

## Scope

The Scope of the project includes testing the following features of ‘OrangeHRM’ web application..

## Inclusions

- Login

- Home Page

- Forgot Password

- Search

- Admin Page

- PIM Page

- Time Management Page

- Recruitment Process Page

- My Info Page

- Performance Page

- Dashboard Page

- Directory

- Change Password Page

- About Page

- Customer Support Page

- Administrator Access Page

- Maintenance Page

- Logout

From our understanding, we believe above functional areas need to be tested.

## Test Environments

- Windows 10 – Chrome, Firefox, Edge.

- Mac OS – Safari browser.

- Android Mobile OS – Chrome, Firefox.

- iPhone Mobile OS – Safari.

1.5 Exclusions

- All the features except that are mentioned under ‘Inclusions’.

- Third-party integrations.

- Performance under heavy load.

- Test Automation.

# 2.Test Strategy

A comprehensive test strategy for OrangeHRM, an open-source HR management system, should cover functional, UI, performance, and security testing, of all the functionalities mentioned in the above scope section.

As part of Functional Testing, we will follow the below approach for Testing:

Step#1 – Creation of Test Scenarios and Test Cases for the different features in scope.

- We will apply several Test Designing techniques while creating Test Cases

  - Equivalence Class Partition

  - Boundary Value Analysis

  - Decision Table Testing

  - State Transition Testing

  - Use Case Testing

- We also use our expertise in creating Test Cases by applying the below:

  - Error Guessing

  - Exploratory Testing

- We prioritise the Test Cases

Step#2 – Our Testing process, when we get an Application for Testing:

- Firstly, we will perform Smoke Testing to check whether the different and important functionalities of the application are working.

- We reject the build, if the Smoke Testing fails and will wait for the stable build before performing in depth testing of the application functionalities.

- Once we receive a stable build, which passes Smoke Testing, we perform in depth testing using the Test Cases created.

- Multiple Test Resources will be testing the same Application on Multiple Supported Environments simultaneously.

- We then report the bugs in the ‘Zoho’ bug tracking tool and send you the defect found on that day in a status end of the day email.

- As part of the Testing, we will perform the below types of Testing:

  - Smoke Testing and Sanity Testing

  - Regression Testing and Retesting

  - Usability Testing, UI Testing and Accessibility Testing

- We repeat Test Cycles until we get the quality product.

Step#3 – We will follow the below best practices to make our Testing better:

- Context Driven Testing – We will be performing Testing as per the context of the given application.

- Shift Left Testing – We will start testing from the beginning stages of the development itself, instead of waiting for the stable build.

- Exploratory Testing – Using our expertise we will perform Exploratory Testing, apart from the normal execution of the Test cases.

- End to End Flow Testing – We will test the end-to-end scenario which involve multiple functionalities to simulate the end user flows.

# 3.Problem Tracking and Test Tracking Procedures

Defect Reporting Procedure:

During the test execution –

- Any deviation from expected behaviour by the application will be noted. If it can’t be reported as a defect, it’d be reported as an observation/issue or posed as a question.

- Any usability issues will also be reported.

- After discovery of a defect, it will be retested to verify reproducibility of the defect. Screenshots with steps to reproduce are documented.

- Every day, at the end of the test execution, defects encountered will be sent along with the observations.

Note:

- Defects will be documented in a word document.

- Test scenarios and Test cases will be documented in an excel document

# 4.Roles/Responsibilities

| Name | Role | Responsibilities |
| --- | --- | --- |
| Ramsiya Beevi | Test Engineer | - Escalations |
| Ramsiya Beevi | Test Engineer | - Create the Test Plan and get the client signoffs - Interact with the application, create and execute the test cases - Report defects - Coordinate the test execution. Verify validity of the defects being reported. |

# 5.Test Schedule

Following is the test schedule planned for the project –

| Task | Time Duration |
| --- | --- |
| - Creating Test Plan | Mar 27th, 2025 to Mar 30th, 2025 |
| - Test Scenario Creation | Apr 1st ,2025 |
| - Test Case Creation | Apr 2nd, 2025 to Apr 5th, 2025 |
| - Test Case Execution | Apr 4th 2025 to Apr 6th , 2025 |
| - Summary Reports Submission | Apr 8th,2025 |

# 6.Test Deliverables

The following are to be delivered to the client:

| Deliverables | Description | Responsible Owner | Target Completion Date |
| --- | --- | --- | --- |
| Test Plan | Details on the scope of the Project, test strategy, test schedule, resource requirements, test deliverables and schedule | Ramsiya Beevi | Mar 30th, 2025 |
| Test Scenario TestScenario_OrangeHRM.xlsx | Test Scenario created for the scope defined | Ramsiya Beevi | Apr 1st, 2025 |
| Functional Test Cases testcase_OrangeHRM.xlsx | Test Cases created for the scope defined | Ramsiya Beevi | Apr 4th, 2025 |
| Test Execution Report Test execution report_orangeHRM.xlsx | Executing the test cases with corresponding data. | Ramsiya Beevi | Apr 6th 2025 |
| Defect Reports Test execution report_orangeHRM.xlsx | Detailed description of the defects identified along with screenshots and steps to reproduce on a daily basis. | Ramsiya Beevi | Apr 6th 2025 |
| Summary Reports Test Summary Report_OrangeHRM.docx | Summary Reports – Bugs by Bug#, Bugs by Functional Area and Bugs by Priority | Ramsiya Beevi | Apr 8th, 2025 |

# 7.Pricing

Will be shared by Test Manager separately.

# 8.Entry and Exit Criteria

The below are the entry and exit criteria for every phase of Software Testing Life Cycle:

Requirement Analysis

Entry Criteria:

- Once the testing team receives the Requirements Documents or details about the Project

Exit Criteria:

- List of Requirements are explored and understood by the Testing team

- Doubts are cleared

Test Planning

Entry Criteria:

- Testable Requirements derived from the given Requirements Documents or Project details

- Doubts are cleared

Exit Criteria:

- Test Plan document (includes Test Strategy) is signed-off by the Client

Test Designing

Entry Criteria:

- Test Plan Document is signed-off by the Client

Exit Criteria:

- Test Scenarios and Test Cases Documents are signed-off by the Client

Test Execution

Entry Criteria:

- Test Scenarios and Test Cases Documents are signed-off by the Client

- Application is ready for Testing

Exit Criteria:

- Test Case Reports, Defect Reports are ready

Test Closure

Entry Criteria:

- Test Case Reports, Defect Reports are ready

Exit Criteria:

- Test Summary Reports

# 9.Suspension and Resumption Criteria

Based on the Client decision, we will suspend and resume the Project.

We will ramp up and ramp down the resources as per Client needs.

# 10.Tools

The following are the list of Tools we will be using in this Project:

- Mind map Tool

- LightShot Screenshot Tool

- Word and Excel documents

# 11.Risks and Mitigations

The following are the list of risks possible and the ways to mitigate them:

Risk: Non-Availability of a Resource

Mitigation: Backup Resource Planning

Risk: Build URL is not working

Mitigation: Resources will work on other tasks

Risk: Less time for Testing

Mitigation:  we will ramp up the resources based on the Client needs dynamically

Risk: Late delivery of test data

Mitigation:  Test data created manually

Risk: Browser compatibility issues

Mitigation: Tested on multiple browsers manually

# 12.Approvals

We will send different types of documents for Client Approval like below:

- Test Plan

- Test Scenarios

- Test Cases

- Reports

Testing will only continue to the next steps once these approvals are done.